## Criterion B: Record of tasks

|  |  |
| --- | --- |
|  |  |
| Task number | Planned action | | Planned outcome | | | | Time estimated | | Target completion date | | | Criterion |
|  | Investigation | | A general idea of the problem/solution | | | | 1 day | | Sep 5 | | |  |
|  | Criteria creation | | A set of criteria outlining precisely the vision for the end product | | | | 1 day | | Sep 6 | | |  |
|  | Design of layout | | A design of the layout | | | | 5 days | | Sep 30 | | |  |
|  | Design of logic | | Code for procedures allowing for navigation on website and changing of variables | | | | 5 days | | Oct 5 | | |  |
|  | Development | | Make first prototype of solution using design | | | | 8 days | | Oct 20 | | |  |
|  | Testing | | A list of required alterations to the solution | | | | 1 day | | Oct 23 | | |  |
|  | Revision | | A final solution | | | | 5 days | | Nov 1 | | |  |
|  | Implementation | | The web app to be accessible via the world wide web | | | | 3 days | | Nov 10 | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | | |  |  |  | |  | |  |